KyleOwens.com Project Estimate

Line Items

1. Gather Requirements (5 Hours)
2. Create Database (Total 5 hours)
   1. Design (2 hours)
   2. Implement Database (2 hours)
   3. Fill Database (1 hour)
3. Create HTML Pages (100 hours)
   1. Index page (20 hours)
   2. Login page (5 hours)
   3. Register page (5 hours)
   4. Account page (20 hours)
   5. View Cart Page (20 hours)
   6. Individual Product pages (10 hours)
   7. Gallery page (15 hours)
   8. Order Complete page (5 hours)
4. Testing (30 hours)
5. Implementation and hand off to customer (20 hours)
6. Miscellaneous items and troubleshooting may occur if requirements are altered by customer